Machine Learning in Breast Cancer Diagnosis

Patricia L Walker

Western Governors University

Table of Contents

A. Project Highlights	3

B. Project Execution	4

Timeline and Milestones	6

C. Data Collection Process	7

C.1 Advantages and Limitations of the Dataset	8

D. Data Extraction and Preparation	8

E. Data Analysis Process	8

E.1 Data Analysis Methods	8

E.2 Advantages and Limitations of Tools and Techniques	9

E.3 Application of Analytical Methods	9

F Data Analysis Results	9

F.1 Statistical Significance	9

F.2 Practical Significance	10

F.3 Overall Success	10

G. Conclusion	11

G.1 Summary of Conclusions	11

G.2 Effective Storytelling	11

G.3 Recommended Courses of Action	11

H Panopto Presentation	12

References	13

# A. Project Highlights

Breast cancer screening is an uncomfortable but necessary part of the adult woman’s life. Beyond the annual mammogram, more in-depth screening when required is equally awkward, if not painful. Depending on the age of the first abnormal screening, a woman could end up facing decades of additional screenings to potentially detect cancer or years of additional screenings, all with a benign result. These screenings are crucial for the early detection of cancer, enabling the best possible outcome for the patient.

Can a machine learning algorithm help with the diagnosis of breast cancer via less invasive methods, either alone or when combined with interpreting physicians? The more accurate and least invasive the procedure is, the better we can serve our patients. The focus of this project was to explore the Wisconsin Breast Cancer dataset to determine the accuracy results that a machine learning algorithm could achieve.

This project used the dataset acquired from the UC Irvine Machine Learning Repository and included a baseline analysis of the data to assess its completeness and cleanliness. Minimal cleaning was performed, and a standard scaler was applied. Next, the project compared machine learning algorithms with baseline parameters to select the most promising algorithm for further development. Three of four algorithms scored nearly identically, so multiple algorithms were explored in the next stage. Lastly, the Jupyter notebook was posted to my GitHub repository, version 1.0, for others to use.

This project followed the combination of the waterfall and agile approaches to project management. The project itself generally followed the waterfall approach; however, the actual execution phase was more agile in nature. I iterated through different steps within the execution. I revisited previous steps, making enhancements to previously completed pieces, such as cleaning up functions in the model training step for cleaner execution. All iterations are captured in the GitHub repository that was initiated after the completion of Task 1. There is also a copy of the working notebook housed within the repository, along with a separate clean version for the final walkthrough.

Jupyter notebook was the primary tool, and is contained within the GitHub repository; the code was executed within Visual Studio in a Conda environment. All required packages are listed within the requirements.txt file.

# B. Project Execution

The project has three main goals: to develop a machine learning algorithm that can classify malignant from benign masses based on fine needle aspiration characteristics, select the best-performing algorithm and adjust its parameters to enhance performance, and package the Jupyter notebook into a GitHub repository.

This project will follow the combination of the waterfall and agile approaches to project management. The project itself will generally follow the waterfall approach; however, the actual execution phase will be more agile. Phases included within the project were

This project spanned from initiation to close with a single resource and a short duration, so I modified the basic project management stages accordingly. It included three main phases: Initiation/Planning, Execution, and Closure.

- Initiation/Planning

  - Initiation: The initiation of this project began with the start of the course and included the completion of the task.

  - Planning: The planning phase of the project included the task 2 document, the end of which would signify the end of the planning phase. Like most projects, the planning phase and execution phase overlapped, as I began the execution phase before completing the planning.

- Execution

  - Data acquisition: This phase of the project included determining the source of the data and how to acquire it.

  - Data Analysis: This phase of the project included reviewing the acquired data for completeness, cleanliness, and suitability, and looking at various statistics of the data. The analysis phases also briefly compared malignant and benign stats to visually assess whether distinct differences in the features present in the dataset were apparent. After the baseline analysis, I made minor corrections to the data, which were necessary for machine learning algorithms to succeed. The diagnosis column was updated to a Boolean, and a standard scaler was applied.

  - Initial Model Comparison: In the initial model comparison phase, I looked at four different algorithms within scikit learn to find the model that produces the best baseline results. This phase relied on functions from previous courses, modified for this project, to enable its completion more quickly. I had initially planned to examine only three models for comparison, but based on the closeness of the results, I added a fourth algorithm. All algorithms showed promising results, with three of the four resulting in identical accuracy and F1-scores on the test set.

  - Model Tuning: The model tuning phase of the project took the three algorithms from the previous phase and optimized the parameters to use.

  - Model Finalization: The random forest model was chosen to finalize and compare to the baseline model after visually comparing scores after tuning the algorithms using Grid Search.

- Project Closure

  - Model Publishing: The model with the correct parameters was published to GitHub along with the supporting documentation, including this project report, the proposal from task 2, and the requirements.txt file to recreate the Conda environment.

  - Presentation: A video, as required in the scope of this course, was recorded for submission.

  - Closure: Closure of the project is signified with the completion of this report and sign-off from the evaluators. This approval will signify project closure.

## Timeline and Milestones

| Milestone or deliverable | Duration (hours or days) | Projected start date | Anticipated end date |
| --- | --- | --- | --- |
| Milestone: Data collection, validation, and cleaning | 5 days | 12/03/2025 | 12/03/2025 |
| Deliverable 1.1.1: CSV File or Pandas dataframe of collected data. | 1 day | 12/03/2025 | 12/04/2025 |
| Deliverable 1.1.2: Functions readout of data analysis – Null Values | 3 days | 12/04/2025 | 12/06/2025 |
| Deliverable 1.1.3: CSV File of cleaned data (as required) | 1 day |  |  |
| Milestone: Compare at least three machine learning classification methods to determine baseline results. | 4 days | 12/04/2025 | 12/08/2025 |
| Deliverable: A chart comparing at least three machine learning algorithms | 1 day | 12/07/2025 | 12/08/2025 |
| Milestone: Adjust parameters to increase performance from baseline results. | 15 days | 12/08/2025 | 12/22/2025 |
| Deliverable 2.1.1: A side-by-side comparison of baseline results to results from adjusted parameters. | 1 day | 12/23/2025 | 12/23/2025 |
| Milestone: A GitHub repo that can be used to supply the model to be used for future predictions. | 1 day | 12/23/2025 | 12/24/2025 |
| Deliverable 3.1.1: A git hub repo tagged for production use. | 1 hour | 12/24/2025 | 12/24/2025 |

# C. Data Collection Process

The dataset was collected from the UC Irvine Machine Learning Repository using Python and saved as a CSV file on GitHub. (Wolberg, 1993). There were no issues with the data collection process. I did not encounter any data governance issues. One recommendation at the conclusion of this project is to acquire additional data and retrain the selected model to see if performance could be further optimized. It will be important when that occurs to ensure that appropriate data governance, privacy, and security measures are in place.

## C.1 Advantages and Limitations of the Dataset

The Breast Cancer data set offers several advantages, including cleanliness, completeness, and ease of access. The data set required no cleaning before use. The data set was complete for all rows, so I did not have to impute missing values or drop incomplete rows. The data is readily available from several sources.

One disadvantage of the dataset is its small size, comprising only 569 rows in total. When the data is split for training the model, the training size is only 455. A larger dataset would have been ideal for a machine learning task.

# D. Data Extraction and Preparation

For data extraction, I used Python to get the data from the UC Irvine machine learning repository. It was then converted into a Pandas dataframe and saved to my GitHub Repository. The data required very little preparation as it was already complete and clean. I changed the diagnosis to a Boolean numeric value and applied a standard scaler as the only preparation steps.

# E. Data Analysis Process

## E.1 Data Analysis Methods

My analysis looked at accuracy and the F1-score. I sought a model that improved both accuracy and F1-score, which differs slightly from setting a target solely for accuracy, as suggested in Task 2.

Accuracy: will be used as a metric for comparison, but combined with the F1-score for final model selection.

F1-score: Which is the harmonic mean of precision and recall, which is closer to the smaller number rather than the higher number, and gives a better score than the straight average.

## E.2 Advantages and Limitations of Tools and Techniques

Using accuracy as a metric for comparison provides an advantage, as Sci-Kit Learn provides built-in functions for calculating accuracy. One limitation of accuracy is that datasets may have statistically higher values in one category compared to another, which can lead to high accuracy even when the model misses more of the underrepresented classification. This is not as big an impact with this dataset as both classifications have fairly good representation.

The F1-score, which is the harmonic mean of precision and recall, is closer to the smaller number rather than the higher number, and gives a better score than the straight average. The F1-score balances precision and recall, and also shares the advantage of being easily calculated within Sci-Kit Learn.

## E.3 Application of Analytical Methods

I used the tools available within scikit-learn to calculate the accuracy and F1-score for each of the four baseline models, and then a function that plotted the results for a side-by-side comparison of each model. I used the same function to compare the baseline model to the model after tuning the parameters using the GridSearch function with scikit-learn.

# F Data Analysis Results

## F.1 Statistical Significance

This project analyzed both accuracy and the F1-Score to compare models, looking at both the training and test sets.

- The model is a supervised classification model.

- The algorithm(s) to be used to develop the model.

  - Random Forest Classifier

  - AdaBoost Classifier

  - Support Vector Classifier

  - Gradient Boost Classifier

- The metric(s) used to assess performance.

  - Accuracy

  - F1-score

This project had a target accuracy of greater than 98.5% for the optimized model. Although the model fell short of this target at 98.25%, there is reason to believe that when combined with the expertise of interpreting physicians, this could still prove to be a helpful tool. The optimized model performed better in both accuracy and F1 score compared to the baseline.

## F.2 Practical Significance

The supplied dataset shows various classifiers with an accuracy ranging from approximately 92% to 98%, which is a reasonably high range. My goal was to drive this higher and focus on the F1-score, as it is essential to minimize any false negatives. I was able to increase the optimized model above the baseline and above 98%, but it fell short of the target I had achieved. I would suggest implementing the following steps to gather additional data that could then be used to retrain that model. With the relatively small dataset provided, there is still room for improvement. This could be implemented alongside existing practices while gathering the additional data.

## F.3 Overall Success

Based on the results, I would conclude that this project was successful as several models were trained and optimized, with each performing better after optimizations. This subsequent project, once additional data is available, could build a pipeline to gather additional data, ensure it adheres to the format of the original data source, and then retrain the model with controls in place to ensure that any newly trained/optimized model performs at least as well as this one.

# G. Conclusion

## G.1 Summary of Conclusions

I was encouraged by the project and although I did not achieve the desired 98.5% accuracy I do believe that Machine Learning could be a beneficial tool in Breast Cancer diagnosis and improve patient care.

## G.2 Effective Storytelling

My visuals were kept simple enough to be effective at communicating the results without overcomplicating the message. I used general print within the Jupyter Notebook for the majority of the exploration stage, and then created a line chart to illustrate the noticeable differences in the features. To compare models against each other, bar charts were used, with the same charts also used to compare the baseline results and the final model results. These same charts should include the current model performance as a target line and be reproduced to monitor performance if the recommended next steps are implemented.

## G.3 Recommended Courses of Action

My recommendations for next steps would be to partner with a clinic that performs Fine Needle Aspirations and gather additional data to continue refining the model. It may be best to target an area that is currently underserved or one that has a high patient reluctance to screening.

Once a partner facility is identified, a machine learning pipeline should be established to automate the components of this project. This would allow for scheduled retraining of the model with adequate controls in place to only promote retrained models if they outperform the current production model.

# H Panopto Presentation

Panopto Link: https://wgu.hosted.panopto.com/Panopto/Pages/Viewer.aspx?id=1b111b72-5d02-4313-a083-b3be00f52c9f

# References

Wolberg, W. M. (1993). Breast Cancer Wisconsin (Diagnostic). Retrieved from UC Irvine Machine Learning Repository: https://archive.ics.uci.edu/dataset/17/breast+cancer+wisconsin+diagnostic